Analysis and report on recent ARC instability: the problem(s), the fixes and the lessons.
Aleksandr Konstantinov

---
Reasons
- New features introduced
- Old but rarely used features became mainstream
- Old problems for which no sufficient information was collected piled up
- No testing in realistic environment was done
  - No infrastructure
  - No manpower

---
Outcome
More testing
  - More pairs of eyes
More rigorous testing
  - Predefined test sets with better coverage
More realistic testing
  - Test on real clusters too (we can afford test only clusters)
More logging
  - Collect more information without intervention of cluster administrator